**WORK BREAKDOWN STRUCTURE (WBS)**

Submit Project Charter (1.3)

Prepare Project Charter (1.2)

Initiation (1)

Sign off (5)

Control (4)

Planning (2)

Execution (3)

Backup project files/documents (5.4)

Stakeholder formal approval (5.3)

Create change control Plan (4.1)

Longhorn Banking System

Project Kickoff meeting (1.1)

Review Project charter by stakeholders (1.4)

Project Charter Approved/ Signed (1.5)

Update project plan (4.5)

Perform Risk Management (4.4)

Develop approved change requests (4.3)

Conduct Project status meeting (4.2)

Deploy to Production (3.7)

UAT/SIT Testing (3.6)

Create Dashboard Solution (3.5)

Develop Mobile Solution (3.4)

Redesign UI

(3.3)

Develop single sign-on (3.2)

Review Requirement (3.1)

Create Project Plan (2.1)

Stakeholder analysis (2.2)

Determine project team (2.3)

Create project standards (2.4)

Submit Project Plan (2.7)

Project Plan Signed/Approved (2.8)

Document report for client (5.2)

Audit Project developed

(5.1)